# TikTok Proposal

## Overview:

TikTok seeks a way to use machine learning to extract claims or propositions within TikTok videos and comments and classify each data point as a claim or opinion.

| Milestone | Tasks | Deliverables/Reports | Relevant Stakeholder (Optional Activity) |
| --- | --- | --- | --- |
| 1 | Establish structure for project workflow (PACE) Plan | - Global-level project document | Rosie Mae Bradshaw — DS Manager |
| 1a | Write a project proposal Plan |  | Mary Joanna Rodgers — PM Officer |
| 2 | Compile summary information about the data Analyze | - Data files ready for EDA | Orion Rainier — DS |
| 2a | Begin exploring the data Analyze |  | Orion Rainier — DS |
| 3 | Data exploration and cleaning Plan and Analyze | - EDA report | Orion Rainier — DS |
| 3a | Visualization building Analyze and Construct | - Tableau dashboard/visualizations | Mary Joanna Rodgers — PM Officer |
| 4 | Compute descriptive statistics Analyze | - Analysis of testing results between two important variables | Willow Jaffey — DS Lead |
| 4a | Conduct hypothesis testing Analyze and Construct |  | Orion Rainier — DS |
| 5 | Build a regression model Analyze and Construct |  | Willow Jaffey — DS Lead |
| 5a | Evaluate the model Execute | - Determine the success of the model | Rosie Mae Bradshaw — DS Manager |
| 6 | Build a machine learning model Construct | - Final model | Willow Jaffey — DS Lead |
| 6a | Communicate final insights with stakeholders Execute | - Report to all stakeholders | Willow Jaffey — DS Lead |

Note: The estimated times for the milestones in these example are:

Milestone 1: 1-2 days

Milestone 2: 2-3 weeks

Milestone 3: 1 week

Milestone 4: 1 week

Milestone 5: 1-2 weeks

Milestone 6: 1-2 weeks